AGILE MINI-PROJECT SOLUTION REPORT

Student Record and Academic Management Platform (DevOps Unit 2)

| Student Name: Shubham Deshmukh | PRN / Roll No: 2125UDSM1027 |
| --- | --- |
| Course / Unit: DevOps - Unit 2 (Agile Methodology) | Submission Date: September 6, 2026 |

1. Business Problem & Product Vision Study

The Student Record and Academic Management Platform is designed to streamline higher education institutional operations. Educational institutions currently face severe inefficiencies due to fragmented record-keeping systems, paper-based attendance tracking, delayed academic reporting, and inadequate access control. This project aligns Agile methodologies to deliver an integrated digital solution.

Key Foundation Elements

Product Vision Statement: To empower educational institutions with a unified, secure, cloud-ready academic management platform that simplifies administration, enhances transparency, and delivers real-time analytical insights.

Mission Statement: Deliver an intuitive, highly accessible, and scalable web platform that digitizes student lifecycles, automates course/attendance handling, and provides robust performance tracking.

Identified Stakeholders: University Administrators, Faculty Members, Students, Academic Coordinators, and System Administrators.

Business Requirements: Centralize student demographics, optimize grade distribution, minimize attendance discrepancies, and comply with academic security and privacy mandates.

Functional Requirements: User authentication, profile management, course enrollment, real-time attendance tracking, grade calculation, transcript generation, and broadcast notifications.

Non-Functional Requirements: 99.9% operational uptime, response time < 2 seconds for search queries, Role-Based Access Control (RBAC), end-to-end data encryption, and responsive web design.

User Personas: Dr. Sharma (Faculty - requires rapid attendance entry), Aarav (Student - requires instant grade access), and Mrs. Kulkarni (Admin - requires automated reporting).

Minimum Viable Product (MVP): Core registration, secure user login, course assignment, basic attendance recording, marks entry, and essential report generation.

Product Roadmap: Phase 1: Auth & Student Core (MVP) -> Phase 2: Course & Attendance -> Phase 3: Marks & Reports -> Phase 4: Advanced Analytics & Automated Notifications.

2. Agile Product Vision Statement

AGILE PRODUCT VISION: "Develop a secure and user-friendly Student Record and Academic Management Platform that enables educational institutions to efficiently manage student records, attendance, academic performance, course registration, and reporting through a scalable web-based application."

Vision Alignment & Core Parameters

| Parameter | Details & Strategic Alignment |
| --- | --- |
| Overall Objective | Eliminate administrative bottlenecks and manual errors by delivering an integrated, web-based management suite. |
| Primary Users | Students, Faculty Members, Academic Administrators, and System IT Engineers. |
| Business Benefits | Reduces administrative overhead by 40%, increases attendance transparency, eliminates grading delays, and ensures compliance. |
| Measurable Success Criteria | 100% adoption across departments, zero critical security vulnerabilities, sub-second search response, 95%+ user satisfaction. |
| Project Constraints | Strict adherence to 2-week Sprint cycles, zero budget expansion, compliance with academic data protection norms. |

3. Scrum Roles and Responsibilities

To ensure effective execution of the Agile delivery framework, the team structure for the Student Record and Academic Management Platform is defined below:

| Scrum Role | Assigned Personnel / Member | Core Responsibilities & Ownership |
| --- | --- | --- |
| Product Owner | Shubham Deshmukh (PRN: 2125UDSM1027) | • Defines product vision & business goals. • Owns & prioritizes the Product Backlog. • Defines Acceptance Criteria. • Accepts/rejects completed Sprint items. |
| Scrum Master | DevOps Project Lead | • Facilitates Daily Scrum, Sprint Planning, Reviews, and Retrospectives. • Removes impediments and blocks. • Ensures strict adherence to Agile/Scrum practices. • Shields team from external distractions. |
| Development Team | Cross-Functional Engineers (UI/UX, Backend, QA, DevOps) | • Designs UI/UX components and database schema. • Writes clean, modular code and unit tests. • Implements CI/CD pipelines & automated deployment. • Demonstrates working software at Sprint Reviews. |

4. Project Epics Breakdown

The overall system architecture is decomposed into seven high-level functional modules (Epics):

| Epic ID & Title | Scope & Business Purpose | Key Included Features |
| --- | --- | --- |
| Epic 1: Student Management | Covers the entire lifecycle of student records including registration, profile modification, directory searches, profile updates, and record archiving/deletion. | Student Registration, Profile Management, Student Search, Student Update, Student Deletion |
| Epic 2: Course Management | Enables administrators and faculty to create new academic courses, update course parameters, assign enrolled students, and view detailed course descriptions. | Add Course, Update Course, Assign Students to Courses, View Course Details |
| Epic 3: Attendance Management | Provides faculty with tools to conduct real-time attendance taking per lecture, view individual and class history, and generate automated attendance summary reports. | Record Lecture Attendance, View Attendance Logs, Generate Attendance Summary Reports |
| Epic 4: Marks & Academic Performance | Handles secure entry and modification of assessment marks, automated GPA/grade calculations, and generation of official result sheets. | Enter Assessment Marks, Update Marks, Calculate Automated Grades, Generate Result Sheets |
| Epic 5: Authentication & Security | Ensures high-level platform security via multi-factor user login, session management, password recovery, and strict Role-Based Access Control (RBAC). | User Login, User Logout, Self-service Password Reset, Role-Based Access Control (RBAC) |
| Epic 6: Notifications & Alerts | Automates channel communication to send instant alerts for low attendance thresholds, upcoming examination schedules, and published result notices. | Automated Attendance Alerts, Examination Notifications, Result Publication Alerts |
| Epic 7: Reporting & Analytics | Provides aggregated reporting tools to compile comprehensive student transcripts, attendance patterns, course performance metrics, and department summary logs. | Student Reports, Attendance Reports, Performance Analytics, Course Completion Reports |

5 & 6. Detailed User Stories & Acceptance Criteria

Below is the exhaustive repository of User Stories derived from the Project Epics, formatted in standard Agile user story structure along with explicit Acceptance Criteria (Definition of Done):

| ID: US-01 ¦ Title: User Login | Module: Epic 5: Auth & Security |
| --- | --- |
| User Story Statement: As a Registered User (Student/Faculty/Admin), I want to log into the platform using my credentials so that I can access my personalized dashboard and role-specific features. |  |
| Acceptance Criteria (Definition of Done): • Login page loads in < 1.5 seconds. • Valid credentials grant access and redirect to role-specific dashboard. • Invalid credentials display explicit error message without revealing sensitive data. • Session token expires after 30 minutes of inactivity. |  |

| ID: US-02 ¦ Title: Student Registration | Module: Epic 1: Student Management |
| --- | --- |
| User Story Statement: As an Administrator, I want to register new students with their personal and academic details so that they are officially enrolled in the platform database. |  |
| Acceptance Criteria (Definition of Done): • Form includes mandatory validation (Email, PRN, DOB, Program). • Duplicate PRN/Email entries are rejected with error banner. • System generates unique Student ID upon successful submit. • Confirmation email is dispatched to student upon creation. |  |

| ID: US-03 ¦ Title: Student Search | Module: Epic 1: Student Management |
| --- | --- |
| User Story Statement: As a Faculty Member or Admin, I want to search for students by name, roll number, or department so that I can quickly view their profile. |  |
| Acceptance Criteria (Definition of Done): • Search bar supports auto-complete. • Results display within 1 second for database of up to 50,000 records. • Filterable by Department, Batch, and Status. |  |

| ID: US-04 ¦ Title: Record Attendance | Module: Epic 3: Attendance |
| --- | --- |
| User Story Statement: As a Faculty Member, I want to mark student attendance for my assigned course lectures so that accurate attendance records are maintained. |  |
| Acceptance Criteria (Definition of Done): • Faculty can select course code and lecture date/slot. • Displays student roster with quick toggle buttons (Present/Absent/Late). • Save operation updates database instantly and logs timestamp. • Attendance summary report becomes downloadable immediately after submit. |  |

| ID: US-05 ¦ Title: Add Course | Module: Epic 2: Course Management |
| --- | --- |
| User Story Statement: As an Academic Coordinator, I want to add new courses with credits and syllabus details so that students can register for them. |  |
| Acceptance Criteria (Definition of Done): • Form captures Course Code, Title, Credits, Department, and Faculty Assignee. • Course code must be unique. • Course status defaults to 'Active' upon creation. |  |

| ID: US-06 ¦ Title: Enter & Calculate Marks | Module: Epic 4: Marks & Performance |
| --- | --- |
| User Story Statement: As a Faculty Member, I want to enter assessment marks for students so that automated grades and result sheets can be generated. |  |
| Acceptance Criteria (Definition of Done): • Validation prevents entering negative marks or marks exceeding maximum scale. • System automatically computes weighted grade based on pre-set formula. • Grade distributions are highlighted visually. |  |

| ID: US-07 ¦ Title: Attendance Alert | Module: Epic 6: Notifications |
| --- | --- |
| User Story Statement: As a System Administrator, I want the system to send automated alerts when attendance drops below 75% so that intervention can occur promptly. |  |
| Acceptance Criteria (Definition of Done): • Trigger runs automatically at end of each week. • Sends in-app notification and email to student and academic advisor. • Log entry generated in system audit table. |  |

| ID: US-08 ¦ Title: Generate Reports | Module: Epic 7: Reporting |
| --- | --- |
| User Story Statement: As an Administrator, I want to generate consolidated performance and attendance reports in PDF/Excel format so that official records are archived. |  |
| Acceptance Criteria (Definition of Done): • User can filter by Date Range, Department, and Course. • Export button generates cleanly formatted PDF or XLSX file within 3 seconds. |  |

7 & 8. Prioritized Product Backlog & Story Point Estimation

Prioritization is derived based on business value, technical dependency, and risk. Effort estimation uses standard Fibonacci Planning Poker story points:

| Story Points | Complexity Level | Definition & Technical Effort |
| --- | --- | --- |
| 1 | Very Easy | Trivial UI text change or simple database lookup query. |
| 2 | Easy | Straightforward form validation or simple static template page. |
| 3 | Moderate | Standard CRUD feature with basic business logic. |
| 5 | Difficult | Multi-table relational query, file export, or complex form. |
| 8 | Very Difficult | Core module implementation, auth integration, complex workflow. |
| 13 | Highly Complex | Heavy third-party API integration, dynamic reporting, analytics engine. |

Prioritized Product Backlog

| Priority | Epic Ref | User Story Description | Story Points | Target Sprint |
| --- | --- | --- | --- | --- |
| High | Authentication | User Login & Session Mgmt | 5 | Sprint 1 |
| High | Student Management | Add Student / Registration | 5 | Sprint 1 |
| High | Student Management | Search Student Directory | 3 | Sprint 1 |
| High | Attendance Management | Record Lecture Attendance | 8 | Sprint 2 |
| High | Course Management | Add & Update Course | 5 | Sprint 2 |
| Medium | Course Management | Assign Students to Courses | 5 | Sprint 2 |
| Medium | Marks & Performance | Enter Assessment Marks | 8 | Sprint 3 |
| Medium | Reporting | Attendance & Result Summary Reports | 5 | Sprint 3 |
| Medium | Notifications | Automated Low Attendance Alerts | 5 | Sprint 3 |
| Low | Dashboard / Analytics | Academic Performance Analytics UI | 8 | Sprint 4 |

9. Sprint Planning & Release Roadmap

| Sprint & Goal | Key Activities & Backlog Deliverables | Planned Velocity |
| --- | --- | --- |
| Sprint 1: Core Foundation & Authentication Goal: Develop core project framework, database setup, and user authentication module. | • Initializing Git Repository & DevOps CI/CD pipeline. • Designing PostgreSQL schema for User profiles. • Implementing User Registration & JWT Authentication. • Building base Dashboard UI layout. • Unit and Integration testing for Auth API. | 50 Story Points |
| Sprint 2: Student & Course Management Goal: Deliver functional Student directory and Course management modules with mapping. | • Developing Add/Update/Search Student APIs. • Implementing Student Profile UI. • Building Course creation & master update forms. • Enrolling/assigning students to courses. • Validating RBAC permissions for Admin vs Faculty. | 45 Story Points |
| Sprint 3: Attendance, Marks & Reporting Goal: Implement attendance taking engine, marks processing, and initial reporting suite. | • Building faculty Attendance Entry sheet UI. • Developing automated Grade Calculation algorithm. • Creating PDF/Excel export pipeline for reports. • Configuring low-attendance email alert job. | 40 Story Points |

10. Scrum Board Architecture

The Scrum Board tracks real-time progress across sprint iterations using a 5-stage workflow column structure:

| Backlog | To Do | In Progress | Testing / QA | Completed (Done) |
| --- | --- | --- | --- | --- |
| Academic Analytics | Course Details View | Record Attendance | Search Student API | Project Repo Setup |
| Export Result Sheets | Attendance Alert Job | Add Course Form | Student Profile UI | User Registration |
| Exam Notifications | Update Marks Engine | Assign Students API | DB Schema Migration | User Login / JWT |
| Bulk Student Import | Delete Student Action | Role-Based Access | Auth Unit Tests | CI/CD Pipeline Setup |
| Audit Logging UI | Password Reset | Marks Entry Form | Login Page Layout | Docker Environment |

11. Simulation of Scrum Ceremonies

• Sprint Planning: Conducted on Day 1 of each 2-week cycle. The Product Owner presents prioritized backlog items. The Dev team reviews capacity, estimates tasks via Planning Poker, selects stories, and commits to the Sprint Goal.

• Daily Scrum: 15-minute daily standup meeting. Every team member answers 3 structured questions:
  1. What did I complete yesterday?
  2. What will I work on today?
  3. What blockers or impediments am I facing?

• Sprint Review: Held on the final day of the Sprint. The Dev team demonstrates working software increment to the Product Owner and stakeholders. Feedback is gathered and integrated into future backlog prioritization.

• Sprint Retrospective: Held immediately after the Review. The team reflects on team dynamics, processes, and tools using three pillars:
  • What went well? (e.g., Good test automation coverage).
  • What challenges occurred? (e.g., Delayed API specs from third party).
  • What action items will we implement next Sprint? (e.g., Earlier code review turnarounds).

12. Comparative Study of Agile Frameworks

A comprehensive analysis of various Agile frameworks was conducted to establish the optimal development approach for this platform:

| Agile Framework | Core Methodology & Focus | Key Strengths | Suitability for Platform |
| --- | --- | --- | --- |
| Scrum | Iterative 2-4 week Sprints with defined roles, ceremonies, and artifacts. | High predictability, disciplined delivery, continuous stakeholder feedback. | HIGH (Optimal fit for core project scope and team size). |
| Kanban | Continuous flow model using visual WIP limits and queue control. | Flexible priorities, smooth ongoing maintenance and bug-fixing. | MEDIUM (Ideal post-launch for operations/support phase). |
| Extreme Programming (XP) | Engineering-centric framework focusing on TDD, pair programming, CI/CD. | Exceptional code quality, low defect rates, high test coverage. | HIGH (Engineering practices adopted inside Scrum Sprints). |
| Lean Development | Focuses on waste elimination, fast delivery, and value stream mapping. | Reduces unnecessary features, maximizes efficiency. | MEDIUM (Provides guiding principles for backlog refinement). |
| Large Scale Scrum (LeSS) | Multi-team Scrum extension scaling to large organizations. | Maintains single Product Owner and unified backlog for multiple teams. | LOW (Overkill for current single team scale). |
| Scaled Agile (SAFe) | Structured enterprise framework with PI planning and ARTs. | Aligns multi-tiered enterprise strategic objectives. | LOW (Excessive administrative complexity for this project). |
| Scrum@Scale | Modular scaling architecture based on Scrums of Scrums. | Flexible linear scaling across expanding business units. | LOW (Not required at initial deployment phase). |

FRAMEWORK RECOMMENDATION: Framework Recommendation: SCRUM (augmented with XP practices like CI/CD and Test-Driven Development) is selected as the primary methodology. Its balance of structured sprint planning, iterative feedback, clear role ownership, and adaptability perfectly fits the development scope of the Student Record and Academic Management Platform.

13. Comprehensive Deliverables Checklist

| Agile Project Deliverable | Status / Output Reference in Report |
| --- | --- |
| Product Vision Document | Completed (Section 2 - Fully aligned with business vision) |
| Scrum Team Structure & Roles | Completed (Section 3 - Product Owner, Scrum Master, Dev Team) |
| Epic Documentation | Completed (Section 4 - Epics 1 through 7 defined) |
| User Story Repository & Criteria | Completed (Section 5 & 6 - Exhaustive US catalog with Acceptance Criteria) |
| Prioritized Product Backlog & Story Points | Completed (Section 7 & 8 - Ranked by value with Fibonacci estimates) |
| Sprint Planning & Backlog | Completed (Section 9 - Sprints 1-3 detailed with goals and velocity) |
| Scrum Board Layout | Completed (Section 10 - Visual 5-column execution board) |
| Agile Framework Comparison Report | Completed (Section 12 - Evaluation of Scrum, Kanban, XP, SAFe, etc.) |